Overview tables summarizing deliverables’ parameters, timelines, and formats used as well as projected project hours

### **Deliverable Dashboard Table**

| **Project** | **Status** | **Related files** | **Timeline** |
| --- | --- | --- | --- |
| Disney.Com Sitemap/IA | Launched | [IAChartDisneydotCom.drawio.pdf](https://drive.google.com/open?id=1FhFcTQx9uLimFSTYkb6tj4IysDCPpKgM) | 04/28/2024  Completed on Time |
| StarsStreaming User Persona | Launched | [User Persona](https://docs.google.com/document/u/0/d/1Wnr-1Nr1vucYJJssBqPsJDrWv9nHdSNwVB-4Bm-7POI/edit) | 06/03/2024  Completed on Time |
| StarsStreaming FAQ | Launched | [FAQ](https://docs.google.com/document/u/0/d/1rOJ9SyDtlelo-wU_KUmLm9_Cn717128idMkE6XSwCbg/edit) | 06/10/2024  Completed on Time |
| StarsStreaming New Customer Memo | Launched | [New User Email/Memo](https://docs.google.com/document/u/0/d/1czxkx9DILOmHSA8-cto7Bzgwf0f3-qThNqrZyfdGj7Y/edit) | 06/11/2024  Completed on Time |
| StarsStreaming Start-up Guide | Launched | [StarsStreaming Application Start-up Guide](https://docs.google.com/document/u/0/d/13UbVgiPxAOBrWHFdyCpE7QCuIyqm4T8q89FL1kDTSBc/edit) | 06/12/2024  Completed Ahead of Schedule 06/11/2024 |
| StarsStreaming Style Guide | Launched | [StarsStreaming Style Guide](https://docs.google.com/document/u/0/d/1etqhx_0lNsyuUWAEQ8vN7QvVOe4-AztzzCsnDmTM0fU/edit) | 06/17/2024  Completed Ahead of Schedule 06/11/2024 |
| StarsStreaming APP Release Notes | Launched | [Release Notes](https://docs.google.com/document/u/0/d/1xWtgcyPQAORdRFqE6_pG-bX0wUyXQIjjwe93OMRfiQ8/edit) | 06/18/2024  Completed Ahead of Schedule 06/12/2024 |

### **Disney+ Style Guide Projected Work Hours**

| **Sections** | **Content** | **Quality** | **Additional Work** | **Total Hours** |
| --- | --- | --- | --- | --- |
| Buttons  Typography  Color Palette  3 | Currently Established  1 | Internal  1 | Approvals from Marketing  2 | 3x1x1=3  3+2=5  5+3=8  (3 for response time and other potential issues)  8 |

### **Deliverable Review Table**

| **Project** | **Format** | **Reviewers** | **Comments/Notes** |
| --- | --- | --- | --- |
| Disney.Com Sitemap/IA | PDF | IT  Marketing | Great overview of the site, suggest different chart format |
| StarsStreaming User Persona | Document | Marketing | Will need more variant profiles |
| StarsStreaming FAQ | Document | IT  Customer Relations | Will need to be optimized for web and more questions added |
| StarsStreaming New Customer Memo | Email | IT  Marketing | Please send a blank temple to Marketing |
| StarsStreaming Start-up Guide | Document | IT | Keep this basic, the knowledge base will provide more detailed instructions |
| StarsStreaming Style Guide | Document | Marketing | Please keep internal and share with IT |
| StarsStreaming APP Release Notes | Email | IT | Update with new release notes |